## Slide 1: Project Management in JAMA
Pauline Tristram / YggVal
Mars-2017
Procedure to manage projects and archive versions

## Slide 2: Reminder

## Slide 3
REMINDER
Product development strategy
PROGRAMS
Foundation (valves, pumps, equipment modules, login, audit trail,..)
Recipe Editor (modify, download..)
NEXT Connect
Bioreactor Application
Product
Capability = commercialize unit of the « Value Stream » level
Capability = a « product » that we can sell because it is interesting for a customer
Capability = a « product » that can become a « solution » at the customer’s site
Custom package (e.g. configuration, specific documentation for dedicated customer)

## Slide 4
JAMA – Release Management
Product Backlog
Release Backlog Functional version 1.00.00
Release 1.00.00.00
Release Backlog Functional version 1.01.00
Release 1.01.00.00
Release Backlog Functional version 1.01.00
Release 1.01.00.01
Release Backlog Functional version 1.00.01
Release 1.00.01.00
Release Backlog Functional version 1.00.02
Release 1.00.02.00
Functional modification
Bug fixing
Customization
REMINDER

## Slide 5: JAMA project management

## Slide 6: Projects structure
JAMA project management
Digitilizing Biopharma Process – PI ART - Model
Program Increments in development - Current
Product Name – PI 1 ART - Current
Product Name – Foundation ART - Current
Product Name – NFR ART - Current
Product Name – PI Integration ART - Current
Projects Models
Program Increments Archived versions
Product Name – PI 1 ART – v1.00.00.00 - Archive
Product Name – Foundation ART – v1.00.00.00 - Archive
Product Name – NFR ART – v1.00.00.00 - Archive
Product Name – PI 1 ART – v1.01.00.00 - Archive
ART = Agile Release Train
PI = Program Increment
NFR= Non functional requirements
Integration = Pis Product integration
Projects models configured to match the Software Development Plan strategy.
Specific Agile Release Train project : Used to work on one specific Program Increment currently in development.
Folder containing all finalized Program Increment projects. These are securized duplicates of Program Increment developped releases.

## Slide 7: Projects management Workflow
JAMA project management
Digitilizing Biopharma Process – PI ART - Model
Product Name – PI 1 ART - Current
Product Name – Foundation ART - Current
Product Name – PI 1 ART – v1.00.00.00 - Archive
Product Name – PI 1 ART – v1.01.00.00 - Archive
Product Name – Foundation ART – v1.00.00.00 - Archive
Product Name – NFR ART - Current
Product Name – NFR ART – v1.00.00.00 - Archive
Product Name – PI Integration ART - Current
Duplication without synchronization
Duplication with synchronization + securization
Reuse with synchronization
Product Name – PI Integration ART - v1.00.00.00 - Archive

## Slide 8: Project duplication/reuse in jama

## Slide 9: JAMA Project Duplication
Project duplication/reuse in jama
To be selected if synchronization is needed

## Slide 10: Item reuse
Project duplication/reuse in jama

## Slide 11: Synchronized item comparison
Project duplication/reuse in jama